REPORT

on the implementation of the Integrated Capital Investment Program for the period 2024 – 2026

in 20 2 4

Municipal Assembly Brod is on its 37th regular session, held on 25.04.2024. adopted a three-year Integrated Capital Investment Program for the period 2024 . – 2026. period. The existence of a multi-year infrastructure development plan is one of the conditions of the BFC standard, which is based on the creation of a favorable business environment in the municipality of Brod. Point 10 of the BFC standard criteria stipulates that the local government must have "Adequate infrastructure and reliable utility services", or, under point 10.1. "The municipality has a multi-year infrastructure development plan".

The multi-year infrastructure development plan is planned to be updated every year, i.e. it needs to be extended every year for the following year. The three-year capital investment program contains infrastructure projects and projects from which works, services, equipment and goods were procured that directly affect the long-term improvement of capacities, increasing the investment competitiveness of the municipality and creating better living conditions.

The work program of the Brod Municipal Assembly for 2025 includes an agenda item "Report I" on the implementation of the Integrated Capital Investment Program for the period 2024 – 2026 in 2024 ".

This report provides a tabular overview of projects for 2024 from the Integrated Capital Investment Program for the period 2024-2026, as well as the amount and source of funds spent. Only projects with a value equal to or greater than 25,000 KM are presented.

For projects from the Program that were not implemented in 2024, but are still a priority, implementation is planned in the following period, while part of the funds for certain projects for which donor funds were provided were spent for purposes other than their intended purpose.

In addition to the projects from the Program, projects that were implemented in 2024 and were not foreseen in the Integrated Capital Investment Program for the period 2024-2026 are also presented.

| Serial number​ | Project name | Planned investment | Investment made | Anticipated sources of funding and planned amounts |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 202 4 . | 2024. | Budget funds | Credit funds | Grant/other funds |
|  | Reconstruction of the filter station for drinking water processing in Brod and works on sewage collectors | 2,350,000.00 | 0.00 | 0.00 | 1,100,000.00 | 1,250,000.00​ |
|  | "Cleaning of the secondary sewer network" in the Kolibe Gornje local community | 50,000.00 | 0.00 | 15,000.00 | 0.00 | 35,000.00 |
|  | Asphalting of Dositeja Obradovića Street | 80,000.00 | 0.00 | 25,000.00 | 0.00 | 55,000.00 |
|  | Asphalting of Jug Bogdana Street | 80,000.00 | 58,903.65 | 36,403.65 | 0.00 | 22,500.00 |
|  | Asphalting of Stevana Sremca Street and a branch of Karađorđa Petrovića Street | 40,000.00 | 0.00 | 0.00 | 0.00 | 40,000.00 |
|  | Construction of a sewage network in 1. Maja Street and Žrtava ustaškog terora Street | 65,000.00 | 0.00 | 22,750.00 | 0.00 | 42,250.00 |
|  | ASPHALTING OF KOLIBAR ROAD "ZASAVICA" and Ul. Hajduk Veljka | 100,000.00 | 0.00 | 140,000.00 | 0.00 | 260,000.00 |
|  | Asphalting in Gornji Klakar from the end of the asphalt to Vujić | 80,000.00 | 0.00 | 0.00 | 0.00 | 80,000.00 |
|  | Asphalting of Ivo Andrića Street | 50,000.00 | 0.00 | 0.00 | 0.00 | 50,000.00 |
|  | The end of the bike path | 80,000.00 | 0.00 | 0.00 | 0.00 | 80,000.00 |
|  | Asphalting of 20 April Street | 100,000.00 | 0.00 | 50,000.00 | 0.00 | 50,000.00 |
|  | Construction of the surface on the playground in the Skele settlement (next to the Nikola Tesla Secondary School) | 25,000.00 | 0.00 | 0.00 | 0.00 | 25,000.00 |
|  | Reconstruction of Patriarch Pavle Square | 150,000.00 | 0.00 | 150,000.00 | 0.00 | 0.00 |
|  | Completion of the Kayak Club Premium facility | 80,000.00 | 0.00 | 40,000.00 | 0.00 | 40,000.00 |
|  | Roundabout at the intersection of Brodski Bataljon and Stadionska | 500,000.00 | 0.00 | 100,000.00 | 0.00 | 400,000.00 |
|  | Infrastructure in business zones in the municipality of Brod | 200,000.00 | 0.00 | 330,000.00 | 0.00 | 470,000.00 |
|  | Construction of a business hall in the business zone | 1,500,000.00 | 0.00 | 0.00 | 1,500,000.00 | 0.00 |
|  | Reconstruction of complete public lighting | 600,000.00 | 0.00 | 0.00 | 600,000.00 | 0.00 |
|  | Construction of a sanitary facility at the "City Market" | 30,000.00 | 0.00 | 0.00 | 0.00 | 30,000.00 |
|  | Furnishing of the cabinet for practical classes "Nikola Tesla" | 25,000.00 | 0.00 | 10,000.00 | 0.00 | 15,000.00 |
|  | Adaptation and expansion of the old school in Gornji Klakar in order to create conditions for practicing sports | 30,000.00 | 19,539.00 | 30,000.00 | 0.00 | 25,000.00 |
|  | Roof renovation and carpentry replacement at JUP "Beli anđeo" | 60,000.00 | 0.00 | 0.00 | 60,000.00 | 0.00 |
|  | Procurement of a dental unit for the Brod Health Center | 40,000.00 | 0.00 | 0.00 | 0.00 | 40,000.00 |
|  | Procurement of an ultrasound machine with four probes | 70,000.00 | 0.00 | 35,000.00 |  | 35,000.00 |
|  | Video surveillance in the city | 50,000.00 | 0.00 | 50,000.00 | 0.00 | 0.00 |
|  | Participation in co-financing projects of condominium owners' associations (facades and other works) | 40,000.00 | 50,000.00 | 30,000.00 | 0.00 | 46,000.00 |
|  | Spatial planning documentation (Regulatory plan and individual infrastructure projects) | 40,000.00 | 0.00 | 40,000.00 | 0.00 | 0.00 |
|  | Reconstruction of the Community Center of Culture in the MZ Donje Kolibe and its associated internal and external infrastructure | 50,000.00 | 0.00 | 5,000.00 | 0.00 | 45,000.00 |
|  | Asphalting the road in Donje Liješće from Stanisavljevići to the exit to the main road | 200,000.00 | 68,930.00 | 100,000.00 | 0.00 | 100,000.00 |
|  | Asphalting of the Žeravac road | 200,000.00 | 0.00 | 0.00 | 0.00 | 200,000.00 |
|  | Paving of Milošević Alley | 125,000.00 | 0.00 | 0.00 | 0.00 | 125,000.00 |
|  | Laying of the ground for the playground, artificial grass | 30,000.00 | 0.00 | 15,000.00 | 0.00 | 15,000.00 |
|  | Asphalting of the plateau around residential buildings in Sveti Sava, Ivo Andrić and Jovana Rašković streets | 320,000.00 | 0.00 | 320,000.00 | 0.00 | 0.00 |
|  | Construction of a parking lot in the Žute skele settlement | 10,000.00 | 0.00 | 90,000.00 | 0.00 | 0.00 |
|  | Procurement of a crusher for waste construction materials | 600,000.00 | 0.00 | 100,000.00 | 0.00 | 500,000.00 |
|  | Construction of amelioration network | 2,200,000.00 | 0.00 | 0.00 | 0.00 | 2,200,000.00 |
|  | Construction of local community premises in Gornji Klakar | 20,000.00 | 0.00 | 80,000.00 | 0.00 | 0.00 |
|  | Renovation of the city bowling alley | 100,000.00 | 0.00 | 50,000.00 | 0.00 | 150,000.00 |
|  | Construction of a playground in the local community "Karađorđevo" | 25,000.00 | 0.00 | 25,000.00 | 0.00 | 0.00 |
|  | Outdoor gym in the park near the old economic school | 60,000.00 | 92,274.43 | 10,000.00 | 0.00 | 50,000.00 |
| TOTAL: |  | 10,457,024 .00 | 289,647.08 | 1,899,153.65 | 0.0 0 | 6,475,750.00​ |

EXPLANATION

Legal basis:

- Article 39, Paragraph 2, Item 5 of the Law on Local Self-Government (Official Gazette of the RS 97/16 and 36/19),

- Article 41 of the Statute of the Municipality of Brod ("Official Gazette of the Municipality of Brod", No. 7/17 ) and

- Article 111 and Article 1 17 of the Rules of Procedure of the Brod Municipal Assembly (“Official Gazette of the Municipality of Brod”, No. 5/20 ).

Reason:

In accordance with the criteria of the BFC SEE standard, point 10.2. The Municipality has published an annual report on the implementation of capital investments , in order for the Municipality of Brod to maintain the status of a municipality with a favorable business environment, its preparation has begun. At the beginning of each year, the Municipal Administration is obliged to submit to the Municipal Assembly a Report on the implementation of the Program for the previous calendar year.

Processor: 								Proposer:

Department for Local Development 						Mayor